#### Phase 3: UAT, Go-Live & Tracking

This phase is about final testing, official launch, and ongoing tracking of the HR Module. It ensures readiness, addresses issues, and sets up a feedback loop for continuous improvement.

1) UAT Test Cases Prepared

| Test Case ID | Description | Expected Result | Status |
| --- | --- | --- | --- |
| HR-UAT-001 | Attendance entry | Entry saves successfully, reflects in dashboard | Pending |
| HR-UAT-002 | Leave request | Leave request triggers approval workflow correctly | Pending |
| HR-UAT-003 | Payroll calculation | Payroll matches expected values based on inputs | Pending |
| HR-UAT-004 | Shift allocation | No overlapping shifts, correct scheduling | Pending |
| HR-UAT-005 | Reports generation | Reports generated with correct filters and values | Pending |

2) UAT Conducted with Final Users

| Date | Participants | Scope | Remarks |
| --- | --- | --- | --- |
| [Date] | HR team, Payroll team, Attendance operators | End-to-end testing for all HR functionalities | Feedback logged |
| [Date] | IT support team | Integration and backend testing | Minor fixes required |

3) Issues Identified During UAT Resolved

| Issue ID | Description | Resolution | Date Resolved |
| --- | --- | --- | --- |
| HR-UAT-001 | Attendance form slow load time | UI optimization completed | [Date] |
| HR-UAT-002 | Leave balance not updating immediately | Trigger fixed in system logic | [Date] |
| HR-UAT-003 | Payroll mismatch for some employees | Payroll formula corrected | [Date] |

4) Go-Live Plan and Backup Strategy Finalized

| Activity | Details |
| --- | --- |
| Go-Live Date | [DD-MM-YYYY] |
| Backup Strategy | Daily incremental backups + full weekly backup |
| Contingency Plan | Rollback procedure documented and tested |
| Responsible Person | HR Manager, IT Lead |

5) Module Marked “Live” and Status Updated

| Module | Status | Date Live | Sign-off |
| --- | --- | --- | --- |
| HR Module | Live | [DD-MM-YYYY] | HR Manager, IT Lead |

6) Post-Go-Live Support Process Initiated

| Support Item | Owner | Frequency |
| --- | --- | --- |
| Issue tracking | IT support | Daily |
| Feedback collection | HR Manager | Weekly |
| System performance check | IT support | Weekly |

7) Daily/Weekly Tracking Initiated

| Tracking Item | Frequency | Responsible |
| --- | --- | --- |
| Attendance log accuracy | Daily | Attendance Team |
| Leave request resolution time | Weekly | HR Manager |
| Payroll processing accuracy | Monthly | Payroll Executive |
| Shift schedule compliance | Weekly | Attendance Supervisor |

8) User Adoption and Login Frequency Monitored

| Metric | Target | Actual |
| --- | --- | --- |
| Daily logins | ≥95% of HR users | [Data] |
| Attendance entry compliance | ≥98% | [Data] |
| Leave request resolution time | <24 hours | [Data] |

9) Feedback Loop Created (Survey/Form/Call)

| Feedback Channel | Frequency | Owner |
| --- | --- | --- |
| Weekly survey | Weekly | HR Manager |
| Monthly user call | Monthly | HR Manager |
| In-app feedback form | Continuous | HR Manager |

10) Final Module Sign-off Documented

| Signatory | Designation | Date |
| --- | --- | --- |
| HR Manager | HR Department | [Date] |
| IT Lead | ERP Implementation | [Date] |
| CEO | Final Approval | [Date] |